PROJECT CHARTER

Black Box Optimizer

Local, modular, multi-objective optimization of external worker programs

Charter ID: BBO-PC-001

Version: Draft v0.2

Prepared: July 17, 2026

Status: Draft for project-team ratification

Authorizing body: CSCI 3038 Black Box Optimizer Project Team - TheSnekPeople

Effective date: TBD upon ratification

CHARTER AUTHORIZATION
This charter authorizes the team to design and implement a strictly local Python application that executes external worker programs sequentially, preserves immutable trial evidence, supports modular search algorithms, and returns a Pareto front for multi-objective optimization.

## Baseline Alignment Changes - Draft v0.2

This revision aligns the planning documents with the approved repository foundation. Each clarification below states its reason; all other Draft v0.1 obligations remain in force unless explicitly changed.

Configuration contract. Parameter JSON uses kind, and AlgorithmSpec contains name plus a direct integer seed for the MVP. Reason: these names match the implemented immutable foundation, remove an unnecessary nested settings mapping, and keep the single-algorithm MVP readable.

Demonstration contract. The baseline example is an external Iris classifier under examples/iris_torch that accepts learning_rate, hidden_size, epochs, and batch_size and returns validation_accuracy, validation_loss, and training_time_seconds. PyTorch remains example-worker-only. Reason: this provides a concrete multi-objective demonstration without coupling optimizer code to model internals.

GUI boundary. A GUI is permitted only as an optional presentation layer owned by Charles; it cannot own optimizer logic or be required for core acceptance. Reason: this records assigned UI work while preserving a CLI-capable, independently testable optimizer.

Ownership alignment. Mel owns the architectural baseline, internal contracts, optimizer/search, TrialHistory, persistence, Pareto evaluation, verification, and integration. Reporting/export ownership and other work-package assignments remain to be finalized. Reason: confirmed responsibility is recorded without inventing unassigned owners.

Unchanged scope. Local sequential execution, one-row CSV metrics, persistence, cancellation and error evidence, seeded RandomSearch, the full Pareto Front, reporting obligations, and the existing verification plan remain in force unless separately ratified. Reason: Draft v0.2 aligns contracts; it does not broadly reduce scope.

## Charter at a Glance

| Element | Authorized direction |
| --- | --- |
| MVP algorithm | Seeded random search, selected through an algorithm registry |
| Optimization result | Pareto front derived from eligible TrialRecords |
| Execution model | Local, synchronous, sequential; one worker trial at a time |
| External contract | JSON configuration, command-line parameters, one-row CSV metrics |
| Governance | Confirmed responsibilities are recorded; remaining work-package assignments and interface or scope changes require ratification |
| Related documents | Scope of Work and Technical Design Specification maintained as separate Draft v0.2 controlled documents |

# 1. Document Control

This charter is the controlling statement of project purpose, authority, objectives, and governance. It does not replace the detailed Scope of Work or Technical Design Specification.

| Document | Controlling responsibility | Status |
| --- | --- | --- |
| Project Charter | Purpose, authority, objectives, governance, and high-level boundaries | Draft v0.2 |
| Scope of Work | Work packages, detailed inclusions and exclusions, deliverables, and acceptance | Draft v0.2 |
| Technical Design Specification | Runtime behavior, component contracts, state model, data models, and validation | Draft v0.2 |

## 1.1 Document precedence

Each document controls its assigned concern. A conflict is not resolved by silently allowing one document to override another. The affected text must be reconciled through project change control and approved by the project team.

## 1.2 Project team

| Team member | Current status | Assignment |
| --- | --- | --- |
| Mel Bailey | Project team member | Architecture, contracts, optimizer, and integration |
| Emily Tew | Project team member | TBD |
| Kendahl Franklin | Project team member | TBD |
| Charles Freeman | Project team member | Optional GUI presentation only |
| Will Reilly | Project team member | TBD |

## 1.3 Approval record

| Approving group | Decision | Date | Notes |
| --- | --- | --- | --- |
| TheSnekPeople | Pending | TBD | Ratifies the charter and authorizes detailed planning. |
| Robert Smith | Pending | TBD | May impose any requirements at any time |

# 2. Shared Vocabulary and Controlling Definitions

CONTROLLED VOCABULARY
These definitions govern the Project Charter, Scope of Work, and Technical Design Specification. A term must not be given a different meaning in code or project documentation without approved change control.

## 2.1 Optimization and result terms

| Term | Controlling definition |
| --- | --- |
| Algorithm Registry | The approved mapping from an algorithm name in AlgorithmSpec to a SearchAlgorithm implementation. The MVP contains RandomSearch; arbitrary external plugin loading is excluded. |
| AlgorithmSpec | An immutable selection of one registered search algorithm. For the MVP it stores the algorithm name and direct integer random seed; future algorithm-specific settings require change control and remain outside OptimizationContract. |
| Candidate Configuration | One complete, legal set of parameter values proposed for a single worker trial. It is an intended input, not a completed result. |
| Dominance | The multi-objective relationship in which Trial A is no worse than Trial B on every objective and is strictly better on at least one objective, after applying each objective's direction. |
| Eligible Trial | An execution-successful TrialRecord containing a finite numerical value for every objective required by the OptimizationContract. |
| Metric | A named finite numerical value written by the worker. A metric becomes an objective only when named by the OptimizationContract. |
| Minimum Viable Product (MVP) | The smallest complete implementation authorized by this charter: local sequential execution, registered RandomSearch, multiple objectives, Pareto-front output, persistence, and reporting. |
| Objective | A named metric and direction—minimize or maximize—used to compare eligible trials. |
| OptimizationContract | The immutable, algorithm-independent definition of the parameter space and objective set. It tells algorithms and evaluators how TrialHistory may be interpreted. |
| Optimization Result | The final structured result produced after stopping. For the MVP, it contains the ParetoFront, termination reason, and the completed TrialHistory snapshot. |
| Parameter | A named input value sent to the worker for one trial. |
| ParameterDefinition | The immutable declaration of a parameter’s name, kind, and legal domain. MVP kinds are integer, float, and categorical. |
| Pareto Front | The set of eligible TrialRecords not dominated by any other eligible TrialRecord. It is a set of trade-offs, not an automatically chosen single winner. |
| ProposalResult | An explicit algorithm response containing either a Candidate Configuration or a named reason that no candidate can be proposed, such as search exhaustion. |
| RandomSearch | The first registered SearchAlgorithm. It samples legal, untried candidates using a configured seed; it does not import or inspect worker internals. |
| SearchAlgorithm | The modular search interface that proposes the next candidate using OptimizationContract and read-only TrialHistory. Implementations are selected through AlgorithmSpec and the Algorithm Registry. |
| Search Exhaustion | The explicit condition in which a SearchAlgorithm cannot produce another legal, untried candidate. It is a normal completion signal, not an execution failure. |

## 2.2 Execution and lifecycle terms

| Term | Controlling definition |
| --- | --- |
| Application Controller | The deterministic finite-state lifecycle governor that sequences selection, execution, recording, stop evaluation, and finalization. It authorizes execution but does not perform search mathematics. |
| Execution Metadata | Facts observed by the Runner, including runtime, exit code, timeout status, and captured error information. It does not include the worker's returned metrics. |
| Local Execution | Execution on one local machine using local processes and files. It excludes network services, remote workers, and distributed coordination. |
| Runner | The component that constructs the subprocess argument list, launches one worker synchronously, enforces its timeout, and captures Execution Metadata. It does not choose parameters or rank results. |
| Sequential Execution | The rule that no more than one worker trial is active. The controller waits synchronously for the current trial to finish before advancing. |
| StopDecision | The explicit result of evaluating StopPolicy, stating whether another execution is permitted and, if not, the termination reason. |
| StopPolicy | The modular, immutable rules governing execution limits and termination conditions. The controller evaluates and enforces these rules but does not hide them in state-transition code. |
| Trial | One attempted evaluation of one Candidate Configuration through the external worker contract. |
| TrialHistory | The append-only ordered collection of TrialRecords for one optimization run. Algorithms receive a read-only snapshot and cannot rewrite evidence. |
| TrialRecord | The immutable internal record of one attempted trial: exact parameters, parsed metrics, and Execution Metadata. Every attempted worker execution produces exactly one TrialRecord. |
| Worker | The external local program being optimized. It is treated as opaque and is never imported by the optimizer. |
| WorkerSpec | The immutable operational specification describing how the Runner invokes the worker, supplies the metrics-output path, and applies a per-trial timeout. |

## 2.3 Critical distinctions

| Distinction | Required interpretation |
| --- | --- |
| Candidate Configuration vs. TrialRecord | A candidate is an intended input. A TrialRecord is immutable evidence of what happened when that input was attempted. |
| Metric vs. Objective | A worker may return many metrics. Only metrics declared by OptimizationContract are objectives. |
| Execution success vs. eligibility | A worker can execute successfully yet remain ineligible when a required objective metric is missing or non-finite. |
| Search Exhaustion vs. StopDecision | Exhaustion is an algorithm outcome. StopDecision is the controller-facing result of evaluating execution policy. |
| Pareto Front vs. single winner | A Pareto Front preserves non-dominated trade-offs. It does not imply that one trial is universally best. |

# 3. Project Authorization and Purpose

## 3.1 Problem statement

Many computational programs produce numerical outcomes whose quality depends on configurable inputs. Manually selecting and evaluating combinations is slow, difficult to reproduce, and increasingly ineffective when several competing objectives must be considered simultaneously.

The project therefore requires a controller that can treat a worker as a black box, execute controlled trials, preserve the complete evidence of those trials, and apply interchangeable search policies without requiring knowledge of the worker's source code or internal design.

## 3.2 Project purpose

The purpose of the Black Box Optimizer is to create a reusable Python application that optimizes external local worker programs through a stable command-line and metrics-file contract. The MVP will execute seeded random search and return a Pareto front across multiple declared objectives.

## 3.3 Project vision

VISION STATEMENT
A worker that can accept declared parameters and write declared numerical metrics should be optimizable without being rewritten, imported, or coupled to a particular search algorithm.

## 3.4 Authorization boundaries

This charter authorizes the project team to:

- define and ratify the external worker contract and internal data contracts;

- design a modular registry-based search-algorithm boundary;

- implement the local sequential MVP and its tests;

- produce the separate Scope of Work and Technical Design Specification;

- revise scope when later instructor requirements are formally published; and

- assign team ownership through a later approved work-allocation decision.

# 4. Objectives and Success Criteria

## 4.1 Project objectives

| ID | Objective | Authorized outcome |
| --- | --- | --- |
| O-01 | Black-box independence | Optimize a compliant worker without importing or inspecting its internal implementation. |
| O-02 | Reproducible evidence | Create one immutable TrialRecord for every attempted execution and preserve records in append-only TrialHistory. |
| O-03 | Algorithm modularity | Select SearchAlgorithm implementations through AlgorithmSpec and an Algorithm Registry without modifying unrelated components. |
| O-04 | Multi-objective result | Evaluate all declared objectives according to direction and return the non-dominated Pareto Front. |
| O-05 | Controlled execution | Use an explicit Application Controller state model and modular StopPolicy to authorize and terminate trials safely. |
| O-06 | Portable demonstration | Provide an external Iris/PyTorch demo worker and deterministic configuration that demonstrate the complete local workflow. |
| O-07 | Team implementability | Express contracts, objects, and acceptance conditions clearly enough for independent work streams to integrate. |

## 4.2 Charter-level success criteria

| ID | Success criterion |
| --- | --- |
| SC-01 | A valid JSON configuration can start a complete local optimization run without source-code changes. |
| SC-02 | The selected algorithm is constructed through the registry; the MVP selection is RandomSearch. |
| SC-03 | The controller never permits more than one active worker trial. |
| SC-04 | Every attempted execution produces one immutable TrialRecord, including failures and timeouts. |
| SC-05 | TrialHistory is append-only and is exposed to algorithms as read-only evidence. |
| SC-06 | An eligible trial contains finite numerical metrics for every declared objective. |
| SC-07 | Pareto dominance correctly honors minimize and maximize directions. |
| SC-08 | The final Optimization Result includes the complete non-dominated Pareto Front and termination reason. |
| SC-09 | Changing the compliant worker does not require changes to RandomSearch or the controller. |
| SC-10 | Changing the registered algorithm does not require changes to the Runner or TrialRecord format. |

# 5. High-Level Scope

This section establishes the charter boundary. The separate Scope of Work will decompose these authorized capabilities into work packages, deliverables, acceptance evidence, and ownership assignments.

## 5.1 Authorized MVP scope

- Python 3.13.14-compatible local controller application

- JSON project configuration and validation

- integer, float, and categorical ParameterDefinitions

- Two or more numerical Objectives with minimize or maximize direction

- AlgorithmSpec, SearchAlgorithm protocol, and built-in Algorithm Registry

- seeded RandomSearch as the first registered implementation

- synchronous subprocess execution of any locally compliant worker

- trial-specific directories and one-row CSV metrics files

- immutable TrialRecords and append-only TrialHistory

- Pareto-dominance evaluation and ParetoFront result

- Application Controller finite-state lifecycle and modular StopPolicy

- per-worker timeout, maximum-trial stopping, search exhaustion, cancellation, and fatal-error handling

- history persistence, summaries, and multi-objective visualization

- External Iris/PyTorch demo worker, example configuration, tests, and reproducible demonstration

## 5.2 Explicit exclusions

- network programming, remote services, or remote workers

- multithreading, asynchronous execution, process pools, or concurrent candidate evaluation

- distributed optimization or multi-machine coordination

- resuming an interrupted run or restoring random-generator state

- arbitrary external algorithm plugin discovery or execution

- Bayesian, evolutionary, hill-climbing, grid-search, or other additional algorithm implementations

- a GUI dependency or optimizer-owned GUI logic, web interface, hosted service, or database

- automatic selection of one universal winner from the Pareto Front

- worker-source inspection, worker imports, gradient access, or model-specific integration

SCOPE INTERPRETATION
The architecture must permit later algorithms, but architectural extensibility does not make those later implementations part of the MVP. The MVP proves the modular boundary with one registered algorithm.

# 6. Charter-Level Deliverables

| ID | Deliverable | Charter-level description |
| --- | --- | --- |
| D-01 | Project Charter | Purpose, authority, vocabulary, objectives, boundaries, governance, and change control. |
| D-02 | Scope of Work | Detailed work packages, inclusions, exclusions, deliverables, acceptance evidence, and ownership placeholders. |
| D-03 | Technical Design Specification | State model, component responsibilities, object contracts, file schemas, algorithms, Pareto evaluation, and validation. |
| D-04 | Optimizer application | Local sequential controller, registry, RandomSearch, StopPolicy, Runner, records, history, Pareto evaluation, and reporting. |
| D-05 | External contract examples | Example Iris JSON configuration, external Iris/PyTorch demo worker, and one-row CSV metrics output. |
| D-06 | Verification package | Unit tests, integration tests, acceptance scenarios, failure cases, and reproducibility evidence. |
| D-07 | Demonstration output | Resolved configuration, TrialHistory export, termination summary, Pareto Front, and visualizations. |
| D-08 | Repository guidance | README, installation instructions, command examples, project layout, and contribution workflow. |

# 7. Governance and Decision Rights

## 7.1 Role framework

Confirmed responsibility currently assigns Mel the architectural baseline, internal contracts, optimizer/search, TrialHistory, persistence, Pareto evaluation, verification, and integration; Charles owns only the optional GUI presentation layer. Reporting/export ownership, named work-package owners, and reviewers remain TBD until ratified.

| Role | Decision right or responsibility |
| --- | --- |
| Project team | Ratifies charter, scope, interfaces, assignments, and material changes. |
| Work-package owner | Implements an assigned deliverable and coordinates interface dependencies. Assignment TBD. |
| Interface reviewer | Reviews public contracts and integration evidence for an assigned work package. Assignment TBD. |
| Integration owner | Mel maintains the controller-level vertical slice and acceptance demonstration as part of overall integration ownership. |
| Course instructor | Provides external course requirements, grading constraints, and final evaluation when published. |

## 7.2 Architectural decision rules

- A component may depend only on the information granted by its public interface.

- The MVP algorithm name and random seed belong to AlgorithmSpec, not OptimizationContract; future settings require change control.

- Execution-budget settings belong to StopPolicy, not SearchAlgorithm.

- The controller enforces state transitions and StopDecisions but does not rank metrics.

- Trial evidence is recorded before any post-trial stop decision is enforced.

- A worker change must not require changes to the controller or search algorithm.

- A search-algorithm change must not require changes to the Runner or TrialRecord schema.

# 8. Assumptions, Constraints, and Dependencies

## 8.1 Assumptions

- Each worker invocation is independent and accepts a complete Candidate Configuration.

- A compliant worker writes exactly one CSV result row to the supplied metrics path.

- Declared objective metrics can be represented as finite floating-point values.

- The local machine can execute the worker and has write access to the run directory.

- The team will ratify assignments after the Scope of Work identifies work packages.

## 8.2 Constraints

- Implementation language is Python and targets the course-required Python 3.13.14 environment.

- Execution is strictly local, sequential, and synchronous.

- The MVP includes one search implementation while preserving a modular algorithm interface.

- The MVP result is a Pareto Front; no hidden weighted score may replace Pareto dominance.

- The external worker remains opaque and communicates only through approved process and file interfaces.

- Dependencies should remain limited to the standard library, NumPy, pandas, and Matplotlib unless later approved.

## 8.3 External dependencies and unresolved information

| Dependency | Current condition | Required response |
| --- | --- | --- |
| Project rubric | Project-dependent | Incorporate through change control when issued. |
| Final deadline | Unpublished | Record in Scope of Work and milestone schedule when issued. |
| Submission artifacts | Unpublished or project-dependent | Add required formats without silently changing technical contracts. |
| Team assignments | Partially assigned; remaining assignments TBD | Ratify after work packages and interfaces are approved. |
| Worker environment | Provided locally | Demo worker is controlled by the team; other workers must satisfy WorkerSpec. |

# 9. Milestone Framework

Dates remain TBD until course deadlines are available. Milestones are ordered by dependency and may not be declared complete solely because code exists.

| ID | Milestone | Completion condition |
| --- | --- | --- |
| M-01 | Charter ratification | Purpose, vocabulary, authority, and high-level scope approved. |
| M-02 | Scope of Work approval | Work packages, deliverables, exclusions, acceptance, and ownership placeholders approved. |
| M-03 | Technical Design approval | State model, interfaces, schemas, Pareto rules, and validation approved. |
| M-04 | Contract vertical slice | One candidate produces one compliant worker run and one immutable TrialRecord. |
| M-05 | Sequential optimization loop | Controller, StopPolicy, TrialHistory, registry, and RandomSearch operate together. |
| M-06 | Multi-objective completion | Eligible history produces a verified non-dominated Pareto Front. |
| M-07 | Verification and hardening | Failure cases, reproducibility, reporting, and acceptance evidence pass. |
| M-08 | Submission readiness | Repository, documentation, demonstration, and later course artifacts are complete. |

# 10. Principal Risks

| ID | Risk | Failure mode | Authorized mitigation |
| --- | --- | --- | --- |
| R-01 | Scope expansion | Additional algorithms or interfaces delay the vertical slice. | Keep one registered algorithm in MVP; process additions through change control. |
| R-02 | Contract drift | Worker, parser, and examples disagree about names or file shape. | Freeze sample JSON and CSV fixtures in the Technical Design Specification. |
| R-03 | Algorithm coupling | RandomSearch assumptions leak into contract, controller, or history. | Keep the algorithm name and direct seed in AlgorithmSpec and construct through the registry. |
| R-04 | Pareto misunderstanding | The team treats a weighted winner as equivalent to non-dominance. | Define and test dominance formally for mixed minimize/maximize objectives. |
| R-05 | Evidence corruption | Failures overwrite or omit trial evidence. | Use unique trial directories and append records before post-trial stopping. |
| R-06 | Unknown course requirements | Late rubric or artifact rules create rework. | Maintain document control and reserve change capacity. |
| R-07 | Integration delay | Independent modules compile but do not satisfy shared interfaces. | Integrate through an early one-trial vertical slice and interface fixtures. |

# 11. Change Control

The project is self-directed, but it is not uncontrolled. Changes may be proposed at any time; material changes must be recorded and ratified before implementation becomes the new project baseline.

## 11.1 Material changes requiring approval

- adding or removing an in-scope deliverable;

- changing a controlling definition;

- changing the worker or metrics file contract;

- changing public object fields or component ownership boundaries;

- adding a required algorithm, execution mode, or persistence capability;

- changing Pareto dominance or the meaning of an eligible trial;

- assigning or substantially reallocating team ownership; or

- incorporating later instructor requirements that affect scope, schedule, or architecture.

## 11.2 Change procedure

- Describe the proposed change and the reason it is needed.

- Identify affected definitions, deliverables, interfaces, owners, and acceptance criteria.

- Estimate the effect on schedule and MVP completion risk.

- Obtain project-team approval and record the decision.

- Update every affected controlling document before treating the change as baseline.

# 12. Charter Acceptance

AUTHORIZATION EFFECT
Ratification authorizes detailed Scope of Work and Technical Design Specification development within this charter's boundaries. It does not assign individual work or authorize excluded capabilities.

| Team member | Decision | Date | Comments |
| --- | --- | --- | --- |
| Mel Bailey | Pending | TBD |  |
| Emily Tew | Pending | TBD |  |
| Kendahl Franklin | Pending | TBD |  |
| Charles Freeman | Pending | TBD |  |
| Will Reilly | Pending | TBD |  |